HealthVault AI — Product Requirement Document (PRD)

Your AI-Powered Personal Health Operating System
"One secure place for your complete medical history, intelligent healthcare assistance, and emergency access."

1. Executive Summary & Problem Overview

HealthVault AI is an agentic, AI-powered Personal Health Operating System built specifically to eliminate critical healthcare fragmentation across Pakistan. Unlike transient conversational chatbots, HealthVault AI acts as a permanent, patient-owned medical memory bank. It combines OCR-based document intelligence, multi-agent medical reasoning, automated medication scheduling, and zero-login emergency QR access to connect patients, caregivers, and medical practitioners seamlessly.

2. Target User Personas & Profiles

Registered Patient (Primary User): The core account owner managing personal health records, dosage schedules, conversational Urdu voice queries, and privacy preferences. Solves the pain point of misplacing or carrying bulky paper prescription files.

Family Caregiver / Proxy (Primary User): Authorized family members managing profiles on behalf of elderly parents or young children to coordinate dosage routines and monitor chronic health conditions.

Consulting Doctor / Clinician (Secondary User): Outpatient physicians and specialists who require rapid, structured clinical histories during short consultation windows via a 10-second one-page summary and real-time drug interaction checks.

Emergency First Responder / Paramedic (Secondary User): Ambulance staff and ER triage teams who need immediate, unauthenticated, read-only access to vital health details (blood group, severe allergies, active medications, emergency contacts) during critical emergencies.

3. Feature Specifications & User Accessibility Matrix

| Feature Name | Core Functionality & AI Architecture | Accessible Users | Access Level & Permissions |
| --- | --- | --- | --- |
| 1. AI Medical Vault | PaddleOCR + LangGraph pipeline extracting diseases, medicines, and surgical history from scanned prescriptions and lab PDFs into PostgreSQL. | Patient, Caregiver | Full Access: Upload, view, edit, and organize records. |
| 2. AI Doctor Summary | LLM summarization agent compiling multi-year patient history into a structured 1-page clinical briefing sheet. | Doctor, Patient, Caregiver | Read / Generate: On-demand clinical sheet generation. |
| 3. Prescription Interpreter | Translates shorthand Latin doctor notations and medical codes into plain English & Urdu guidance. | Patient, Caregiver | Full Access: Upload prescription scans; view bilingual guidance. |
| 4. Smart Medication Planner | Transforms parsed prescription data into daily routine timelines (Morning, Noon, Night) with automated schedule alerts. | Patient, Caregiver | Full Access: Create, view, edit routines, and track alerts. |
| 5. AI Emergency QR & Card | Offline-scannable dynamic QR card presenting zero-login access strictly to critical life-saving metrics. | First Responders, Public | Read-Only (Filtered): Instant unauthenticated access to triage payload. |
| 6. AI Drug Interaction Guard | Safety cross-check agent matching newly uploaded prescriptions against active medications and known allergies to flag risks. | Doctor, Patient, Caregiver | Read / Alert: Automated high-visibility risk warning banners. |
| 7. Longitudinal Lab Trends | Aggregates longitudinal lab test data (HbA1c, CBC, Lipid profiles) into interactive visual time-series charts. | Doctor, Patient, Caregiver | Read / Interactive: Visual chart view with standard reference ranges. |
| 8. Urdu Voice Assistant | Alibaba Cloud ASR + LLM voice interface parsing conversational Urdu speech to query schedules or medical history hands-free. | Patient, Caregiver | Full Access: Voice query recording and voice response playback. |
| 9. Privacy & Security Center | Granular privacy management panel allowing users to toggle visible emergency fields and regenerate QR identifiers. | Patient (Owner) | Admin Only: Complete access control over shared emergency data. |

4. 5-Day Sprint Task Breakdown & Member Allocation

Ammar Afzal — AI Pipeline, Backend & Cloud Architecture (20 Tasks)

Day 1: Initialize FastAPI repo with environment configs and CORS.

Day 1: Define Pydantic schemas & PostgreSQL models (User, MedicalRecord, Meds, Allergies).

Day 1: Configure Alibaba Cloud OSS client for file uploads.

Day 1: Write mock API responses for extraction endpoints to unblock UI.

Day 2: Implement PaddleOCR pipeline to process image and PDF inputs.

Day 2: Build LangGraph extraction workflow (Diseases, Medications, Allergies) with Qwen-Plus.

Day 2: Implement structured entity persistence into PostgreSQL database via asyncpg.

Day 2: Create 1-page AI Doctor Clinical Summary generation endpoint via DashScope.

Day 3: Implement AI Drug Interaction & Allergy Guard cross-checking engine.

Day 3: Build public unauthenticated Emergency API endpoint (/api/emergency/:id).

Day 3: Implement privacy filter logic (Blood group, severe allergies, emergency contacts).

Day 3: Build API endpoints for QR regeneration and data visibility toggles.

Day 4: Build chronological lab biomarker aggregation endpoint (HbA1c, CBC, Lipids).

Day 4: Setup Alibaba Cloud ASR / Speech API for Urdu speech-to-text processing.

Day 4: Build intent-resolution agent for voice queries (schedules, dosages, symptoms).

Day 4: Optimize LLM prompt latency and add fallback mock toggle (USE_MOCK=True).

Day 5: Deploy backend API to Alibaba Cloud ECS / Serverless environment.

Day 5: Configure production PostgreSQL database and environment variables.

Day 5: Pre-seed database with realistic test records (Prescriptions, Lab PDFs, Summaries).

Day 5: Monitor backend performance and execute end-to-end load tests.

Saeed Asif — Frontend, UI/UX & Client Integration (19 Tasks)

Day 1: Initialize Next.js project with Tailwind CSS and shadcn/ui components.

Day 1: Scaffold global layout: Navbar, Sidebar, and core page routing.

Day 1: Build file upload dropzone with multi-file support and document preview.

Day 1: Setup Axios API client layer with mock data handlers.

Day 2: Build Medical Vault dashboard view to display structured records in cards/tables.

Day 2: Implement 1-page interactive Doctor Summary view with print/export feature.

Day 2: Build Prescription Interpreter modal with English/Urdu translation toggle.

Day 2: Connect live upload page to backend extraction API endpoint.

Day 3: Create printable Emergency Health Card UI with dynamic QR generator (qrcode.react).

Day 3: Build mobile-optimized public emergency view (/emergency/[id]).

Day 3: Implement Smart Medication Planner (Morning/Noon/Night routine timeline).

Day 3: Build Privacy Settings panel to toggle emergency card field visibility.

Day 4: Integrate Recharts components to plot interactive longitudinal lab trends.

Day 4: Add interactive Urdu Voice Assistant floating widget with audio recording UI.

Day 4: Render voice assistant structured responses as alert and reminder cards.

Day 4: Conduct cross-browser UI testing and responsive mobile layout polish.

Day 5: Deploy frontend application to Vercel and connect production API domain.

Day 5: Perform full walkthrough (Registration -> Upload -> Summary -> QR Scan).

Day 5: Verify real-world mobile QR scanning on physical smartphone devices.

Joint Deliverable (Both Members — 1 Task)

Day 5: Record backup demo walkthrough video and prepare presentation slides for final evaluation.